StayKnit Master Ownership and Security Execution Plan

Owner + v0.app execution checklist | Draft

Version: Draft 1.0 | Prepared: 18 September 2026

# 1. Purpose and Operating Rule

Objective: ensure StayKnit is fully controlled by the company/owner, technically secure, recoverable, and ready for production.

Rule: v0.app may audit, document, and implement agreed technical changes, but company accounts, ownership, legal authority, financial accounts, and final production access remain under the owner's control.

Do not change existing pricing, business rules, or production functionality during the ownership/security audit unless a specific risk requires it and the change is approved.

# 2. Master Ownership Register — OWNER

Create one secure register listing every critical system: domain registrar, company email, Git repository, hosting, database, cloud storage, payment processor, analytics, error monitoring, Apple Developer, Google Play Console, API/integration accounts, DNS, and backups.

For each system record: legal/company owner, primary admin email, recovery email, 2FA method, billing owner, current technical administrator, and recovery procedure.

Store the register in a secure password manager or encrypted company document. Do not put passwords, API keys, or private tokens into the document.

# 3. Account Ownership — OWNER

Confirm StayKnit/company-controlled email is the owner/admin email for all important services.

Enable strong 2FA on the domain registrar, company email, Git provider, hosting/cloud, database, payment platform, Apple Developer, Google Play Console, and other critical accounts.

Keep recovery codes offline in a secure location.

Confirm billing cards/payment methods are controlled by the company/owner and that invoices can be retrieved.

# 4. Source Code, IP and Developer Access — OWNER + v0.app

Confirm the production source code repository is owned by the StayKnit/company-controlled account or organisation.

Confirm all production branches, deployment settings, environment configuration, database schema/migrations, and documentation are accessible to the owner.

Review developer/team permissions. Use least privilege; remove unused users and old access.

Confirm no critical code, credentials, API keys, or production secrets are embedded in source code.

Confirm contracts/agreements cover ownership and transfer of code, designs, documentation, and other work created for StayKnit.

# 5. Secrets and API Keys — v0.app + OWNER

Inventory all secrets used by the application without exposing their values.

Move secrets into the approved environment-secret mechanism rather than source code.

Separate development, staging, and production secrets.

Rotate any secret that has been exposed, shared in chat, committed to a repository, or used by an unnecessary account.

Document what each secret is for, who controls the account, and how it can be revoked.

# 6. Production Architecture — v0.app

Confirm Android, iOS, web, and admin interfaces use the intended common backend/source of truth.

Confirm authentication, authorization, session/token handling, role permissions, rate limiting, validation, logging, and error handling.

Test that a user cannot access another user's property, calendar, payment, owner, or account data by changing IDs or requests.

Verify database permissions and production environment separation.

Check secure headers, TLS/HTTPS, dependency vulnerabilities, input validation, file-upload controls, and protection against common web/API vulnerabilities.

# 7. Payments and Subscriptions — OWNER + v0.app

Confirm the payment/merchant account is owned and controlled by the company.

Verify subscription creation, renewal, cancellation, failed payment, refund, upgrade, downgrade, and webhook handling.

Keep ZAR as the source pricing currency if that is the business rule; local-currency display can be a presentation conversion.

Keep VAT status configurable. If the company is not VAT registered, do not state that prices are VAT inclusive. If VAT registration occurs later, update the billing/invoice logic and wording.

Test that subscription limits are enforced server-side, not only in the user interface.

# 8. Calendar and Channel Integrations — v0.app

Test connection, authorization, token refresh, disconnection, reconnection, and revocation.

Test duplicate bookings, overlapping events, cancellations, modified reservations, deleted events, time-zone changes, daylight-saving changes, and temporary API outages.

Implement clear sync status and user-facing error messages.

Verify retries and prevent duplicate or conflicting writes.

Confirm integration credentials are company-controlled and can be revoked independently.

# 9. Data Protection and Privacy — OWNER + v0.app

Confirm the current privacy notice, terms, consent flows, data retention rules, deletion/export process, and user rights process match the actual application.

Confirm only necessary personal data is collected and that sensitive information is not unnecessarily exposed in logs.

Verify access controls for hosts, owners, staff/admins, and support users.

Document subprocessors and third-party services that receive personal data where applicable.

# 10. Backups and Disaster Recovery — OWNER + v0.app

Confirm automated database backups exist and are retained for an appropriate period.

Keep backups separate from the production environment where practical.

Perform an actual restore test; do not treat 'backup completed' as proof of recoverability.

Document recovery steps for database, application, domain/DNS, and critical configuration.

Record the last successful restore test date.

# 11. Monitoring, Alerts and Audit Logs — v0.app

Monitor application errors, crashes, API failures, payment failures, authentication anomalies, database health, and calendar-sync failures.

Ensure important security and administrative actions are auditable.

Set alerts for critical production failures.

Do not log passwords, access tokens, payment card data, or unnecessary personal information.

# 12. Mobile App Ownership — OWNER

Confirm the Apple Developer account and Google Play Console are owned/controlled by the company or the intended legal owner.

Confirm app signing/release credentials and recovery processes are documented securely.

Confirm store listings, privacy links, support details, subscription configuration, and company contact details are under owner control.

Keep development/test accounts separate from production publishing access where practical.

# 13. Domain, DNS and Email — OWNER

Confirm the main StayKnit domain is registered to the correct owner/company.

Enable registrar lock/security features where available.

Confirm DNS records are documented and changes require controlled access.

Verify SPF, DKIM, and DMARC for company email.

Confirm critical recovery emails do not depend on the same single point of failure.

# 14. Incident Response — OWNER

Create a one-page incident procedure: identify, contain, investigate, recover, document, and notify affected parties where required.

Define what happens if an API key is leaked, an account is compromised, customer data is exposed, payments fail, or the production database is unavailable.

Keep emergency contact details for hosting, payment, domain, and key integration providers.

# 15. Final Production Release — OWNER + v0.app

Freeze the release candidate.

Run end-to-end tests across web, Android, and iOS using test accounts.

Test signup/login, subscription, property setup, calendar connection, booking sync, cancellation, owner access, notifications, support, account deletion/export, and logout.

Run a final security scan and dependency check.

Confirm backups and restore capability before launch.

Record the release version, date, known limitations, and rollback/recovery procedure.

# 16. Post-Launch — OWNER

Start with a controlled beta before broad public launch where practical.

Track crashes, failed syncs, payment failures, support requests, subscription conversion, cancellations, and integration errors.

Review pricing and package structure only after sufficient real customer data is available; do not make pricing changes simply because competitors have different structures.

Review access permissions and critical account security periodically.

# 17. Owner Sign-Off Checklist

☐ I control the domain and DNS.

☐ I control company email and recovery methods.

☐ I control the source-code repository.

☐ I control production hosting/cloud access.

☐ I control the database and backups.

☐ I control payment/merchant accounts.

☐ I control Apple Developer and Google Play accounts.

☐ All critical accounts use 2FA.

☐ Production secrets are not exposed in source code.

☐ Developer access is least-privilege and documented.

☐ A database restore has been tested.

☐ Incident-response steps are documented.

☐ Legal/IP ownership documentation is in place.

☐ Production release has passed end-to-end testing.

☐ Final production credentials and recovery codes are under owner control.